| Welding System Internal Audit Checklist | WMS-A-08 |
| --- | --- |

Conducted annually under QP02 by a competent auditor independent of the activity audited. This checklist supplies the welding content; the audit process, reporting and follow-up remain those of QP02.

| Audit date |  | Auditor |  |
| --- | --- | --- | --- |
| Areas audited |  | Report ref |  |

## A. System and coordination

| Question | Evidence to seek | C / NC / OFI | Finding | Ref |
| --- | --- | --- | --- | --- |
| Is the current revision of IDM-FPC-WQM-001 in use, and are superseded revisions withdrawn? | Manual, master document register |  |  |  |
| Is the RWC appointment current, with competence evidence on file and verified? | WMS-A-05, IWE/EWE certificate |  |  |  |
| Has the RWC exercised coordination in every period since the last audit? | Welding activity log — look for gaps |  |  |  |
| Are the monthly, quarterly and annual cadence items in Section 16 all evidenced? | Welding activity log |  |  |  |
| Is the deputy arrangement in place and has it ever been used? | WMS-A-05, activity log |  |  |  |
| Have referrals to the RWC been answered in writing within the agreed response time? | Coordination correspondence |  |  |  |
| Is the scope of certification statement current and does actual work fall inside it? | WMS-A-02, recent job files |  |  |  |

## B. Personnel

| Question | Evidence to seek | C / NC / OFI | Finding | Ref |
| --- | --- | --- | --- | --- |
| Does every welder working on certified product hold a current qualification? | Welder qualification register, certificates |  |  |  |
| Are continuity confirmations signed within the required interval for every welder? | Continuity confirmation records |  |  |  |
| Take three welds at random — was the welder qualified for that WPS on that date? | Weld log, allocation record, certificates |  |  |  |
| Is the welder ID and stamp roster current and does it match the weld log? | WMS-C-08, weld logs |  |  |  |
| Is inspection and NDT personnel certification current, IDM and sub-contract? | Personnel certificates |  |  |  |
| Where the internal coordinator welds, was an independent inspector used? | Allocation records, inspection records |  |  |  |
| Is the competence matrix current and are training actions closed? | WMS-D-10 |  |  |  |

## C. Procedures and qualification

| Question | Evidence to seek | C / NC / OFI | Finding | Ref |
| --- | --- | --- | --- | --- |
| Is every WPS in production use supported by a valid WPQR? | WPS and WPQR registers |  |  |  |
| Is every WPS signed by the RWC at its current revision? | WPS set |  |  |  |
| Are superseded WPS and retired WPQR out of circulation? | Superseded folders, workstations |  |  |  |
| Do the welding stations hold the correct current WPS? | Physical check at the booth |  |  |  |
| Is every material and filler combination welded covered by the approval matrix? | WMS-C-09, weld logs, job files |  |  |  |
| Has any out-of-scope combination been welded since the last audit? | Job files, NCRs, activity log |  |  |  |

## D. Production control

| Question | Evidence to seek | C / NC / OFI | Finding | Ref |
| --- | --- | --- | --- | --- |
| Take two recent jobs — is the contract and technical review complete and signed? | Job folders |  |  |  |
| Was the weld map produced and approved before welding started? | Job folders |  |  |  |
| Is the weld log completed as work proceeded, or reconstructed afterwards? | Weld log — check handwriting, ink, date sequence |  |  |  |
| Is material traceable from certificate through cutting to the finished weld? | Material certs, issue records, weld log |  |  |  |
| Is consumable batch traceable to the weld? | Consumable issue record, weld log |  |  |  |
| Are storage condition checks being recorded? | Storage condition records |  |  |  |
| Is welding plant within calibration and is expired plant withdrawn? | Calibration register, physical check |  |  |  |

## E. Inspection, non-conformance and release

| Question | Evidence to seek | C / NC / OFI | Finding | Ref |
| --- | --- | --- | --- | --- |
| Was 100% visual inspection carried out and recorded on every contract? | Visual inspection records |  |  |  |
| Was NDT carried out to the extent required by the inspection class? | ITP, NDT reports |  |  |  |
| Are welding NCRs referred to the RWC and dispositions authorised by him? | NCR register, NCR records |  |  |  |
| Were weld repairs carried out to an approved repair procedure? | NCR records, repair WPS |  |  |  |
| Is the documentation pack complete before dispatch? | Release notes, job folders |  |  |  |
| Is the certificate of conformity signed by the correct authority? | Release notes |  |  |  |

## F. Standards and customer requirements

| Question | Evidence to seek | C / NC / OFI | Finding | Ref |
| --- | --- | --- | --- | --- |
| Is the controlled standards register current and has it been checked this year? | WMS-A-11 |  |  |  |
| Is any standard in use superseded? | WMS-A-11, physical copies |  |  |  |
| Are customer standards held at the revision the customer currently requires? | WMS-D-11, customer correspondence |  |  |  |

C = conforms · NC = non-conformance, raise under QP03 · OFI = opportunity for improvement. Every NC is entered in the welding activity log as well as the QP03 register.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Auditor |  |  |  |
| RWC — reviewed |  |  |  |
| General Manager — actions accepted |  |  |  |